## Slide 1: PROJECT MANAGEMENT METHODOLOGY
An Introduction

## Slide 2: Agenda
Introduction
Methodology Overview
Methodology

## Slide 3: Preface
Management Defined:
  Getting work done through others
  It is real work !
Management Components:
  Mechanical
  Practice/Art
Management Cornerstone:
  Effective Communication

## Slide 4: Methodology Overview
Methodology:
  Standard repeatable processes
  Role Specific (ex. Project Management)
  Delivery Specific (ex. Web Development, SEO . . .)
Project Management Methodology:
  Pre-Project - Sales, Estimating, Proposal, Planning
  Mechanical - Guidelines, Checklists, Processes
  Practice/Art - Management Tasks, Team Assembly

## Slide 5: Methodology Overview
Project Management Methodology:
  Pre-Project
  Project Mechanics
  Management Practices (Art)

## Slide 6: Methodology Overview
Pre-Project:
  Sales Process Management
  Opportunity Assessment
  Estimating
  Project Proposal
  Professional Services Agreement

## Slide 7: Methodology Overview
Project Mechanics
  Guidelines
  Checklists
  Processes

## Slide 8: Methodology Overview
Management Practices
  Project Management
  Teams

## Slide 9: PRE-PROJECT ACTIVITIES

## Slide 10: Pre-Project Sales Process Management
Delivery personnel should be involved

## Slide 11: Pre-Project Sales Process Management
What is the project objective? (Vision)
Why do you want it? (Drivers)
Can this objective be achieved? (Feasibility)
How big is the effort to reach the objective (Scope)

## Slide 12: Pre-Project Estimating Components
Effort
Duration
Cost
Resources

## Slide 13: Pre-Project Estimating Guidelines
Intuition (Gut feel is better than you think)
Inclusion (effort & duration)
Assumptions (document all of them)
No Bargaining ($ yes, hours no)
History (use comparable actuals)
Variance (develop best vs. worst case)
Contingency (add it in)
80% Availability rule

## Slide 14: Pre-Project Estimating - Forgotten Tasks
Management
    Minimum 25%
    7 requires 1
    Use Smaller Group
Leadership
Team Building
Communication

## Slide 15: Pre-Project Estimating – Common Mistakes
  Expenses
  Contingency
  Management Hours/Staff Meeting
  Proficiency Assumptions
  Administrative Time
  Supervision Requirements
  Managers doing “real work”
  Resource Sharing
  LAN/WAN Availability
  Wrong Development Tool
  No Tuning Time
  No Transition Time
  Documentation
  Assumptions

## Slide 16: Pre-Project Estimating - Variables
New - Hardware, Software, OS, Development Tool, Approach
System is larger than you are used to developing
Multi-user, Multi-tasking
Complex or ill-defined interface
Personnel have never worked on the particular system type
Large % of junior personnel
Limited access to development platform
Government change management control required
Client will supply anything (database, data, personnel)
Test must be run on something other than final platform
Much change is expected
Working environment is prone to disruptions

## Slide 17: Pre-Project The Project Proposal
Background
Scope
Approach
Deliverables
Timeframe
Staffing
Keys to Success
Estimated Fees & Expenses
Invoicing (terms, process)
Sign-off/Acceptance

## Slide 18: Pre-Project Master Services Agreement (MSA)
Standard Form (or get legal approval)
Submit Early
Requires a lot of “duration” time to get in place
Protects Both Advice & Client

## Slide 19: Project Delivery

## Slide 20: Project Mechanics Project Initiation Tasks
Request Job Number for Accounting
Start Project Management File
Review Project Initiation Checklist
Create Orientation Binder
Review/Confirm Project Vision
Identify Skills Required
Recognize Incentives
Allocate Resources
Establish Action Plans
Maintain Lines of Communication

## Slide 21: Project Mechanics Project Control Procedures
Reports
Meetings
Issues/Change
Standards
Invoices
Staff Development

## Slide 22: Project Mechanics Project Control Procedures - Reports
Individual Status Reports
Project Status Reports
Notes Database for Status Reports

## Slide 23: Project Mechanics Project Control Procedures - Meetings
Meeting Minutes in Notes Database
Project Status Meetings for Staff
Project Status Meetings for Clients

## Slide 24: Project Mechanics Project Control Procedures - Issues/Change
Issues Form/Notes Database
Change Control Form/Notes Database

## Slide 25: Project Mechanics Project Control Procedures - Standards
Documentation
Procedures
Design Standards
Coding Standards
Naming Standards
Methodology Reference
Relevant Outside Resources
Create Policies & Procedures Database if Necessary

## Slide 26: Project Mechanics Project Control Procedures – Budget
Current Time
Current Expenses
Billing Analysis
Budget to Complete
Estimate to Complete

## Slide 27: Project Mechanics Project Control Procedures - Staff
Development
  Project Reviews
  Training

## Slide 28: Project Mechanics Project Success
On Time
On Budget
Happy Staff
Happy Client

## Slide 29: Project Mechanics
Procedure Framework

## Slide 30: Project Mechanics Procedure Framework
Daily Activities
Weekly Activities
Monthly Activities
Quarterly Activities

## Slide 31: Project Mechanics Project Control Sheet
Quality
Quantity
Time
Resources
Authority
Consequences

## Slide 32: Project Mechanics Daily Activities
Interact with Team
Identify Problems & Roadblocks
Determine Course of Action
Communicate with Client

## Slide 33: Project Mechanics Weekly Activities
Staff Status Report
Project Status Report
Financial Progress Report
Invoice Client (alternate weeks)
Client Status Meeting
Poll Client (Are you happy? Are we meeting expectations?)
Weekly Staff Meeting

## Slide 34: Project Mechanics Monthly Activities
Executive Steering Committee
Conduct Formal Clint Survey
Review Client Survey with Team
Conduct Team Member Survey
Review Timeline with Advice Management
Review Budget with Advice Management
Review Client & Staff Surveys with Advice Management

## Slide 35: Project Mechanics Quarterly Activities
Conduct a Formal QA

## Slide 36: Project Mechanics Project Closure
Complete Project Closure Checklist

## Slide 37: MANAGEMENT PRACTICES

## Slide 38: Management Practices Management Tasks
Communicating (Expectations Management)
Planning
Scheduling
Organizing
Budgeting/Estimating
Assuring Quality
Tracking
Assessing
Controlling/Influencing
Evaluation
Monitoring
Leading
Determining Needs
Clarifying Roles & Responsibilities
Analyzing Risk

## Slide 39: Management Practices Communicating
  2-way face to face communications are most effective
  Find common ground
  Remain patient & attentive
  Always establish assumptions
  Be aware of audience’s knowledge level
  Be conscious of body language
  Respond in a timely manner
  Insist of feedback

## Slide 40: Management Practices Planning
Project Overview
Phase Plan
Organization Plan
Quality Assurance Plan
Change Control Plan
Acceptance Plan
Documentation Plan
Training Plan
Plan for Change

## Slide 41: Management Practices Planning
Recognize Dynamic Elements - move those to the end of the plan if possible
Apply Systemic Guidelines for Change
Review & Reporting Plan
Installation & Operation Plan
Resources Allocation Plan

## Slide 42: Management Practices Scheduling
Microsoft Project
Consider
  Availability
    Staff
    Facilities
    Equipment
    Communication
  Skill Levels
    Advice Personnel
    Client Personnel

## Slide 43: Management Practices Organizing
Status Reports & Attachments
Meting Notes
Timesheets & Expense Reports
Invoices
Client Correspondence
Proposals/Presentations
Vendor Materials (1 File/Vendor)
Project Reviews
Change Requests
Issues

## Slide 44: Management Practices Budgeting/Estimating
See Pre-Project - Estimating

## Slide 45: Management Practices Assuring Quality
Configuration Management
Standards & Conventions
Walkthroughs & Inspections
Formal Reviews
Testing (Unit, String, System, Alpha, etc.)

## Slide 46: Management Practices Tracking
Status Reports & Attachments
Meeting Minutes
Issues
Change Requests
Invoices
Budget/Estimate to Complete
Staff Performance Log

## Slide 47: Management Practices Assessing
Client’s Mood
Client’s Ability to Tolerate Change
Client’s Ability to Communicate Effectively
Project Team’s Mood
Project Team’ Ability to Tolerate Change
Project Team’s Aspirations
Project Team’s Overall Effectiveness
Project Momentum

## Slide 48: Management Practices Control (Influence)
The more experienced the team, the greater the reliance on influence

## Slide 49: Management Practices Evaluating
Solid Performance Areas
Areas Needing Improvement/Development
Proposed Development Plan
Upward Feedback

## Slide 50: Management Practices Monitoring
See Procedure Framework Section

## Slide 51: Management Practices Leading
“Leadership Secrets of Attila the Hun”, Wes Roberts
“Corps Values”, Zell Miller
“General Patton’s Principles for Life & Leadership”, Porter B. Williamson

## Slide 52: Management Practices
Determining Needs
Clarifying Roles & Responsibilities
Analyzing Risk

## Slide 53: Management Practices Tips on Good Management
Conduct Periodic Team Outings
Celebrate Team Member Departures (when appropriate)
Celebrate Successful Project Completion
Address “What was learned” for Unsuccessful projects
Don’t be “One of the Guys”
  Make Tough Decision
  Handle Personnel Problems
  Assure Project Success
Always attend meetings
Remember to delegate

## Slide 54: Management Practices Teams
Leadership Through Empowerment
Delegation
Project Atmosphere of:
  Good environment (no distractions)
  Individual Task Ownership
  Knowledge Sharing Encouraged
  Stress Quality
Communication - Use GroupWare

## Slide 55: Management Practices Assembling Teams
Skills
Personality

## Slide 56: Management Practices Personality
Visionary
Analyzer
Facilitator
Implementer

## Slide 58: Management Practices Types of Teams
Green Team
Confederation Team
All Star Team
Alpha Cell

## Slide 59: Management Practices Green Team

## Slide 60: Management Practices Green Team
Team Leader
  Extensive Practical Field Experience
  Extensive Practical management Experience
  Strong Mentoring Bias
  Strong Communication Skills
  Ability to Direct/Command
Team Members
  Lacking Practical Field Experience
  New to Technology/Business, Teams, or Consulting
  Need Extensive Mentoring
Team Organization
  Hierarchical
  Clearly Dictated Policies & Procedures

## Slide 61: Management Practices Confederation Team

## Slide 62: Management Practices Confederation Team
Team Leader
  Extensive Practical Field/Management Experience
  Strong Mentoring Bias
  Strong Facilitation/Communication Skills
  Ability to Delegate
Team Members
  Solid Practical Field Experience
  Experienced with Technology/Business, Teams, or Consulting
  Have been & can themselves mentor
Team Organization
  Strong Project Leader
  Delegated Authority
  Increased focus on interdependency

## Slide 63: Management Practices All Star Team

## Slide 64: Management Practices All Star Team
Team Leader
  Extensive Practical Field/Management Experience
  Strong Mentoring Bias
  Excellent Facilitation Skills & Consensus Building
Team Members
  Solid Practical Field Experience
  Experienced with Technology/Business, Teams, or Consulting
  Have been & can themselves mentor
Team Organization
  Project Leader Provides “Guidance”
  Matrix Structure
  Power Equilibrium is Quickly Established
  Team is for One-Time Use

## Slide 65: Management Practices Alpha Cell

## Slide 66: Management Practices Alpha Cell
Team Leader
  Extensive Practical Field/Management Experience
  Strong Mentoring Bias
  Protector/Buffer
Team Members
  Extensive Practical Field Experience
  Extensive Experience with Technology/Business, Teams, and Consulting
Team Organization
  Strong Leader Provides “Guidance”
  Matrix Structure
  Members are Cross-Trained
  Single Purpose & Team is NOT Disbanded

## Slide 67: QUESTIONS